# QA Nexus PM1 M0 v8.0

Table of Contents

# Milestone M0: Infrastructure & Setup (PM1 v8.0 — locked free-OSS stack)

QA Nexus PM1 — Foundational Plumbing on Free Tiers

## Cover Page

| Property | Value |
| --- | --- |
| Project | QA Nexus PM1 (MVP / v1 GA) |
| Milestone | M0 — Infrastructure & Setup |
| Version | v8.0 (locked free-OSS, replaces v1.0) |
| Date Created | 2026-04-25 |
| Status | Approved — ready for kickoff |
| Owner | DevOps + Backend Lead |
| Duration | 2 weeks (2026-04-27 → 2026-05-10) |
| Team Size | 3 FTE (1 DevOps/Backend Lead, 2 Backend) — reduced from 3 dedicated due to simpler stack |
| Estimated Effort | ~270 hours (~22 tasks) — down from v1.0’s 480 hours / 35 tasks |

## 1. Overview

Mission: Stand up the QA Nexus PM1 platform on entirely free-tier hosting so every later milestone (M1–M6) has a working baseline. No GPU provisioning, no Oracle VM, no Ollama — all LLM via Groq free API.

Outcome at M0 exit: End-to-end deployment pipeline runs on push to main. Frontend at https://*.cloudflare-pages.dev, API at https://*.onrender.com, Postgres on Neon, R2 bucket created, Resend sending emails, Grafana Cloud receiving traces, UptimeRobot pinging health endpoint. BetterAuth magic link + RBAC working. F06 Sign In + F06b Set Password + F07 Founder Onboarding shells render. Pilot users cannot use the system yet — only infrastructure is ready.

Primary Deliverables (v8.0): - Monorepo scaffold (Next.js 15 frontend + NestJS 10 API, managed by Turborepo or pnpm workspaces — no FastAPI, no Python service) - GitHub Actions CI/CD pipeline (lint, test, type-check, build; deploy on push to main) - Cloudflare Pages project for the frontend (auto-deploy from GitHub) - Render free Hobby web service for the NestJS API + WebSocket gateway (single dyno, 512 MB RAM) - Neon free Postgres project with pgvector extension enabled (NOT pgvectorscale — not on free tier) - Cloudflare R2 bucket created with CORS policy + presigned URL workflow tested - Resend account configured with verified domain (or default sender for pilot) - Grafana Cloud free stack with OpenTelemetry exporter from NestJS - Better Stack alerting setup with Slack integration - UptimeRobot free keep-alive monitor pinging /health every 5 minutes - Groq + Gemini API keys stored in Render env vars; LLM gateway module wired up - @xenova/transformers loaded in NestJS with Qwen3-Embedding-0.6B model warmed in memory

Explicitly DROPPED from M0 (deferred to PM2+ if ever needed): - ❌ Oracle Always Free VM provisioning - ❌ Ollama install + Gemma 4 26B MoE model pull (~16 GB) - ❌ FastAPI inference service scaffold + Docker image - ❌ Redis 7 install (Upstash or on-VM) - ❌ Neo4j Community install - ❌ BullMQ workers - ❌ Self-hosted Vault / OpenBao for secrets (using Render env vars in PM1) - ❌ Prometheus / SigNoz self-host (using Grafana Cloud free) - ❌ PagerDuty integration (using Better Stack free for pilot) - ❌ Vercel for frontend (using Cloudflare Pages — better free tier) - ❌ Hetzner / AWS GPU VM

## 2. Tech Stack (binding for M0)

### 2.1 Languages and runtimes

| Component | Version | Notes |
| --- | --- | --- |
| Node.js | 20 LTS | Both frontend and backend |
| TypeScript | 5.x | Strict mode |
| pnpm | latest | Workspace management |
| Python | n/a in PM1 | (Used only for engineering DeepEval batches on Colab Free) |

### 2.2 Frontend

| Component | Version | Source |
| --- | --- | --- |
| Next.js | 15 | App Router, React 19, RSC |
| React | 19 | useActionState, useFormStatus |
| Tailwind CSS | 4 | CSS-first config |
| shadcn/ui | latest | Copy-paste, MIT |
| Sonner | latest | Replaces deprecated toast |
| lucide-react | latest | Icons |
| react-hook-form | 7.x | + Zod resolver |
| Zod | 3.x | Shared schemas with NestJS |
| Framer Motion | latest | Live-state animations (F19, F26) |
| TanStack Query | 5.x | Server-state cache |
| TipTap | latest | Rich text in F15, F22 |

### 2.3 Backend

| Component | Version | Source |
| --- | --- | --- |
| NestJS | 10.x | REST + WebSocket in one service |
| Prisma | 5.x | Type-safe migrations + queries |
| BetterAuth | latest | Magic link + Jira OAuth 3LO |
| @xenova/transformers | latest | Qwen3-Embedding-0.6B in-process |
| @nestjs/websockets | 10.x | WebSocket gateway |
| Groq SDK | latest | LLM API client |
| @google/generative-ai | latest | Gemini fallback client |

### 2.4 Hosting (all free)

| Layer | Provider | Free tier spec |
| --- | --- | --- |
| Frontend | Cloudflare Pages | Unlimited bandwidth, 500 builds/month, 100K function reqs/day |
| API + WebSocket | Render free Hobby | 750 hr/month, 512 MB RAM, 0.5 CPU, sleeps 15min idle |
| Postgres + pgvector | Neon free | 0.5 GB, 100 CU-hr/month, scale-to-zero |
| Object storage | Cloudflare R2 free | 10 GB, 1M Class A, 10M Class B ops |
| Email | Resend free | 100/day, 3,000/month |
| Keep-alive | UptimeRobot free | 50 monitors, 5-min ping |
| Observability | Grafana Cloud free | 50 GB logs, 10K series metrics, 50 GB traces |
| Alerting | Better Stack free | Slack integration, on-call schedule |
| Source / CI/CD | GitHub + Actions | Free private repos, 2,000 min/month |

### 2.5 LLM (free APIs)

| Use case | Model | Free tier |
| --- | --- | --- |
| A1 primary | openai/gpt-oss-120b (Groq) | 1,000 RPD |
| A1 long-context | meta-llama/llama-4-scout-17b-16e-instruct (Groq, preview) | varies |
| A4 RCA primary | openai/gpt-oss-120b (Groq) | shares 1,000 RPD pool |
| A4 fast layers | openai/gpt-oss-20b (Groq) | 14,400 RPD |
| Fallback | Gemini 2.5 Flash (Google AI Studio) | 1,500 RPD |

### 2.6 Embedding

| Component | Spec |
| --- | --- |
| Model | Qwen3-Embedding-0.6B (Apache 2.0, 1024-dim) |
| Runtime | @xenova/transformers ONNX runtime, in-process WASM |
| Footprint | ~200 MB RAM, ~50 ms per embedding on Render’s 0.5 vCPU |
| No separate service | Runs as TS module inside NestJS |

## 3. M0 Task List (v8.0 — 22 tasks, ~270 hours)

### Phase 1: Bootstrapping (Days 1–3) — ~70 hours

| ID | Task | Description | Pri | Hours | Owner |
| --- | --- | --- | --- | --- | --- |
| MS0-T001 | Repo + monorepo setup | git init private repo on GitHub. pnpm workspaces with apps/web, apps/api, packages/shared. .gitignore, .editorconfig, .prettierrc, .eslintrc. Conventional commits via husky + commitlint. | P0 | 8 | DevOps |
| MS0-T002 | Next.js 15 web scaffold | pnpm create next-app apps/web --typescript --tailwind --app. Add Tailwind 4 config, shadcn/ui CLI init (npx shadcn@latest init), install Sonner, lucide-react, react-hook-form, Zod, Framer Motion, TanStack Query. Verify pnpm dev runs. | P0 | 12 | Backend 1 (FE) |
| MS0-T003 | NestJS 10 API scaffold | pnpm dlx @nestjs/cli new apps/api. Add Prisma 5, Zod, BetterAuth, @nestjs/websockets, @xenova/transformers, Groq SDK, @google/generative-ai. Verify pnpm start:dev runs. | P0 | 12 | Backend 2 |
| MS0-T004 | Shared package | packages/shared for Zod schemas reused FE+BE. Set up TypeScript path aliases. | P0 | 6 | Backend 1 |
| MS0-T005 | GitHub Actions CI | .github/workflows/ci.yml: install pnpm → typecheck → lint → test → build for both apps. Run on PR + main. | P0 | 8 | DevOps |
| MS0-T006 | Pre-commit hooks | husky pre-commit (lint-staged for prettier + eslint), pre-push (typecheck). | P1 | 4 | DevOps |
| MS0-T007 | README + onboarding doc | Local setup runbook, env var checklist, common commands. | P1 | 8 | DevOps |
| MS0-T008 | .env.example files | Template for all required env vars (DATABASE_URL, GROQ_API_KEY, GEMINI_API_KEY, RESEND_API_KEY, R2_, BETTER_AUTH_, etc.). Document each. | P0 | 4 | DevOps |
| MS0-T009 | Local dev with Docker Compose (optional) | Postgres 15 + pgvector container for offline dev. NOT used in production (Neon hosts prod). | P1 | 8 | DevOps |

### Phase 2: Hosting setup (Days 4–6) — ~60 hours

| ID | Task | Description | Pri | Hours | Owner |
| --- | --- | --- | --- | --- | --- |
| MS0-T010 | Cloudflare Pages project | Connect GitHub repo, configure build command (pnpm install && pnpm build --filter=web), output dir, env vars. Enable preview deploys per branch. Verify auto-deploy on push. | P0 | 6 | DevOps |
| MS0-T011 | Render free service for API | Create web service from GitHub repo. Build command, start command, env vars. Critical: select free Hobby plan. Configure auto-deploy from main. Test deploy. | P0 | 6 | DevOps |
| MS0-T012 | Neon Postgres project + pgvector | Create Neon project (free tier). Run CREATE EXTENSION pgvector;. Create database. Set connection string in Render env vars. Verify NestJS connects via Prisma. | P0 | 6 | DevOps |
| MS0-T013 | Cloudflare R2 bucket + CORS | Create bucket qa-nexus-evidence-pm1. Configure CORS for frontend uploads (allow Cloudflare Pages domain). Generate API tokens (read + write). Store in Render env vars. | P0 | 6 | DevOps |
| MS0-T014 | Resend email config | Sign up, add domain or use default sender. Generate API key. Test send via curl. Store in Render env vars. | P0 | 4 | DevOps |
| MS0-T015 | UptimeRobot keep-alive | Add HTTP monitor on https://[render-url]/health, 5-min interval. Slack alert on downtime. | P0 | 2 | DevOps |
| MS0-T016 | Custom domain (optional) | Decide: use *.cloudflare-pages.dev or buy custom domain. If custom, configure DNS at Cloudflare. | P2 | 4 | DevOps |
| MS0-T017 | Groq + Gemini API keys | Sign up Groq + Google AI Studio (both free, no credit card). Generate keys, test via curl. Store in Render env vars (NOT in repo). | P0 | 4 | Backend 1 |
| MS0-T018 | Backup automation | GitHub Actions cron weekly: pg_dump from Neon → upload to R2 with timestamp. Verify restore once. | P1 | 8 | DevOps |
| MS0-T019 | Grafana Cloud + Better Stack | Sign up Grafana Cloud free tier. Install OTel collector in NestJS. Sign up Better Stack free; configure log/trace forwarding + Slack alerts. | P1 | 14 | DevOps |

### Phase 3: Core API skeleton (Days 7–10) — ~140 hours

| ID | Task | Description | Pri | Hours | Owner |
| --- | --- | --- | --- | --- | --- |
| MS0-T020 | Prisma schema + migrations | Define TB-001 through TB-018 in prisma/schema.prisma. Run prisma migrate dev. Verify Postgres has tables. Add HNSW indexes for vector columns via raw SQL migration. | P0 | 16 | Backend 2 |
| MS0-T021 | BetterAuth integration | Configure BetterAuth Postgres adapter (sessions in DB, no Redis). Magic link via Resend. Implement /auth/sign-up, /auth/sign-in, /auth/callback. Test E2E. | P0 | 16 | Backend 1 |
| MS0-T022 | RBAC guard | NestJS guard reading user role from session. 4 roles: Admin, Lead, QA Engineer, Stakeholder. Decorator @Roles(Role.Admin) on endpoints. Test positive + negative paths. | P0 | 12 | Backend 1 |
| MS0-T023 | LLM gateway module | TS module with primary→fallback retry logic. LLMGateway.complete(prompt, options) returns text. Detects 429/503 from Groq, falls back to Gemini. Logs every call to OTel. | P0 | 16 | Backend 2 |
| MS0-T024 | Embedding service | Load Qwen3-Embedding-0.6B via @xenova/transformers at startup (lazy or eager). EmbeddingService.embed(text) returns 1024-dim vector. Cache model in memory. | P0 | 8 | Backend 2 |
| MS0-T025 | Health endpoint | /health returns DB ping + LLM gateway ping + R2 ping + free-tier quota status. UptimeRobot pings this. | P0 | 4 | Backend 1 |
| MS0-T026 | WebSocket gateway scaffold | @nestjs/websockets setup. Auth check on connection. Test echo handler. Will be used by F19 in M4. | P1 | 8 | Backend 1 |
| MS0-T027 | Audit log service | NestJS module that writes HMAC-SHA256 chained rows to audit_log table. Used by every state-changing operation. Verifies chain integrity on read. | P0 | 12 | Backend 2 |
| MS0-T028 | F06 Sign In page | First UI rendering: F06 from PM1_UI_v2/frame html view/F06 Sign In.html → React component using shadcn/ui. Wire up to BetterAuth. Visual parity check vs locked frame. | P0 | 16 | Backend 1 (FE) |
| MS0-T029 | F06b Set Password page | F06b from PM1_UI_v2/frames - claude code build/F06b Set Reset Password.html → React component. Magic-link landing flow. | P0 | 12 | Backend 1 (FE) |
| MS0-T030 | F07 Founder Onboarding scaffold | F07 from PM1_UI_v2/frame html view/F07 First-Run Onboarding.html → React component (UI shell only; backend wiring in M1). | P1 | 12 | Backend 1 (FE) |
| MS0-T031 | E2E smoke test | Playwright test: visit Cloudflare Pages URL → click Sign In → magic link in Resend mailbox → click → redirected to F07. Runs in CI on every PR. | P0 | 8 | DevOps |

## 4. Acceptance Criteria (M0 exit gates — binding)

M0 cannot close unless ALL of these pass:

- ☐ MS0-AC001 Frontend live at Cloudflare Pages URL with HTTPS; F06 Sign In renders

- ☐ MS0-AC002 API live at Render URL; /health returns 200 with all subsystem pings green

- ☐ MS0-AC003 Postgres on Neon has all 18 PM1 tables (TB-001 through TB-018) with HNSW indexes

- ☐ MS0-AC004 Cloudflare R2 bucket exists with CORS configured; presigned upload tested from frontend

- ☐ MS0-AC005 BetterAuth magic-link flow works end-to-end (Resend → email → click → session)

- ☐ MS0-AC006 RBAC guard rejects unauthorized requests (positive + negative tests pass)

- ☐ MS0-AC007 LLM gateway successfully calls Groq gpt-oss-120b and falls back to Gemini on simulated 429

- ☐ MS0-AC008 Embedding service produces 1024-dim vector for sample test case in <200 ms

- ☐ MS0-AC009 UptimeRobot ping every 5 min keeps Render dyno warm during business hours

- ☐ MS0-AC010 GitHub Actions CI passes (lint + typecheck + test + build) on PR

- ☐ MS0-AC011 GitHub Actions deploy pipeline auto-deploys to Cloudflare Pages + Render on push to main

- ☐ MS0-AC012 Weekly backup cron runs once successfully; pg_dump uploaded to R2; restore drill verified

- ☐ MS0-AC013 OpenTelemetry traces appear in Grafana Cloud dashboard

- ☐ MS0-AC014 Better Stack receives logs and fires test alert to Slack

- ☐ MS0-AC015 No service is paid — all free tiers. Engineering Lead sign-off on cost: $0/month

- ☐ MS0-AC016 Documentation complete: README, onboarding runbook, env var checklist, deployment runbook

- ☐ MS0-AC017 All API keys stored in Render env vars; .env.example updated; nothing in repo

- ☐ MS0-AC018 Audit log service writes HMAC-chained rows on every test write; chain integrity verified

- ☐ MS0-AC019 Playwright smoke test passes in CI: load FE → sign in → land on F07

## 5. Risk Register (M0)

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Render free dyno sleeps during demo | 🟠 Medium | UptimeRobot 5-min ping; Slack alert if missing |
| Neon free 0.5 GB storage runs out | 🟢 Low | PM1 schema + pilot data ~50 MB; >500 MB headroom |
| Groq free tier rate limits | 🟢 Low | Gemini fallback; 1,000 RPD vs ~140 expected |
| Cloudflare Pages cold builds slow | 🟢 Low | Build time ~2 min; CI cache enabled |
| Free tier policy changes mid-pilot | 🟡 Medium | OSS migration paths documented in PM1_ERD §8.8 |
| Engineer unfamiliar with stack | 🟡 Medium | Onboarding doc; pair-program M0 W1 |
| Magic link emails caught in spam | 🟡 Medium | Verify domain in Resend; test deliverability with team |

## 6. Sign-off

M0 closes when all 19 acceptance criteria pass and: - Engineering Lead has signed off on free-tier cost = $0/month - DevOps confirms 4-hour RTO restore drill completed - Pilot users (8) can attempt to sign in via magic link (even if they get F07 stub)

Next milestone: M1 — Users & Roles (kickoff 2026-05-11). Detailed task list in M1/Milestone_M1_Users_Roles.md (will be redrafted to v8.0 before M1 start).

End of Milestone M0 v8.0 — locked free-OSS infrastructure for QA Nexus PM1 pilot.